TEST PLAN DOCUMENT

Tricentis Demo Web Shop

Web Application Functional & Non-Functional Test Plan

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop QA Validation |
| Application Name | Tricentis Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | TBD |
| Approved By | TBD |
| Document Status | Draft |

Application URL: https://demowebshop.tricentis.com/login

TP-001 | Tricentis Demo Web Shop | Version 1.0 | Draft

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop QA Validation |
| Application Name | Tricentis Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | TBD |
| Approved By | TBD |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Team | Initial test plan for Demo Web Shop | TBD | TBD |
| 1.1 | TBD | TBD | Future controlled revision | TBD | TBD |

3. Project Overview

3.1 Project Description

The Tricentis Demo Web Shop is a browser-based e-commerce application used to simulate customer shopping activities. The test effort validates registration, authentication, product discovery, shopping cart, wishlist, comparison, checkout, payment-related flows, account functions, gift cards, newsletter subscription and site navigation.

3.2 Business Objective

Establish confidence that customers can browse products, create and access accounts, manage shopping selections and complete supported checkout workflows without critical functional regressions or major usability issues.

3.3 Application Overview

The application exposes Books, Computers, Electronics, Apparel & Shoes, Digital downloads, Jewelry and Gift Cards, together with search, filtering/sorting, cart, wishlist, compare products, account/order/address areas, newsletter and footer/social links.

3.4 Testing Objective

Verify functional requirements and critical customer journeys.

Validate positive, negative, boundary, empty/null, invalid-format, special-character and whitespace scenarios.

Verify navigation, UI behavior, calculations and data persistence.

Identify regressions across authentication, catalog, cart and checkout.

Assess browser compatibility, responsive behavior, usability and basic accessibility.

Provide objective execution evidence and release-quality assessment.

4. Scope of Testing

4.1 In Scope

| Module | Features / Coverage |
| --- | --- |
| Registration | Gender, first name, last name, email, password, confirm password and validation |
| Login | Valid/invalid login, empty fields, remember me, logout and forgot-password navigation |
| Search | Keyword, exact/partial, invalid/no-result and special-character searches |
| Catalog & Products | Categories, listings, details, prices, availability and add-to-cart controls |
| Filtering & Sorting | Price filters, sort order, view mode, display count and pagination |
| Shopping Cart | Add/remove, quantity updates, totals, persistence and empty-cart behavior |
| Wishlist | Add/remove, count and authenticated-user persistence |
| Compare | Add/remove products and compare list/data |
| Checkout | Address, review, validation and order placement |
| Payment | Supported demo payment flow and validation using test data |
| Account | Account details, orders, addresses and related navigation |
| Gift Cards | Recipient/sender data, email, message, quantity and cart flow |
| Newsletter | Subscription, validation and duplicate/empty input behavior |
| Navigation & Content | Header/footer links, sitemap, policies, contact/about pages |
| Social & Copyright | Social links, RSS/YouTube links, copyright and footer integrity |
| Cross-browser / Responsive | Representative Chrome, Edge, Firefox, Safari and mobile viewport checks |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Production payment processing | Only approved demo/sandbox behavior; no real financial transactions. |
| Production customer data | No real customer PII or sensitive information. |
| Internal admin portal | Customer-facing application is the provided scope. |
| Direct database validation | Database access/schema validation is not assumed. |
| Undocumented/private APIs | Requires approved endpoint documentation and access. |
| Third-party infrastructure internals | Only observable integration behavior is assessed. |

5. Test Items

| Test Item | Description | Version / Status |
| --- | --- | --- |
| Web Application | Customer-facing Demo Web Shop | Current publicly accessible build |
| UI / Front-end | Pages, controls, navigation, forms and client-side behavior | Current build |
| Checkout / Payment Flow | Customer checkout and supported demo payment workflow | Current build |
| Responsive Web UI | Representative mobile/tablet viewport behavior | Current build |

API and database components are not independently testable items unless approved access, documentation and environments are provided.

6. Testing Types

Functional Testing

Smoke testing

Sanity testing

System testing

Integration testing

Regression testing

End-to-end testing

Negative and boundary testing

UAT support

Non-Functional Testing

Performance-oriented checks

Load/stress testing where environment permits

Security-focused input validation

Browser compatibility

Usability

Accessibility

Reliability/error handling

Responsive testing

Other Testing

UI testing

Exploratory testing

Data-driven testing

Cross-browser testing

Responsive testing

Navigation/link validation

7. Test Approach / Test Strategy

7.1 Test Approach

Testing will follow a risk-based, requirement-oriented approach. Critical customer journeys—registration, login, product discovery, cart, checkout and order placement—will receive priority. Regression testing will be performed after fixes or significant application changes.

7.2 Manual Testing

Exploratory/ad-hoc testing

Usability and accessibility observations

New or changed functionality

Requirement validation

Visual/content verification

Defect reproduction and investigation

7.3 Automation Testing

Smoke suite

High-value regression suite

Authentication/navigation flows

Search/catalog flows

Cart/checkout journeys

Data-driven validations

Cross-browser execution where supported

7.4 API Testing

Conditional. If approved API documentation and endpoints are provided, contract, status-code, schema, authentication, negative and data-validation tests will be added using Postman or Python Requests.

7.5 Database Testing

Direct database testing is outside the baseline scope because database access has not been established. If approved, selected persistence, integrity and transaction checks may be added.

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | Public Demo / QA validation environment |
| Application URL | https://demowebshop.tricentis.com/login |
| OS | Windows 11 baseline; macOS/Linux as available |
| Browser | Chrome, Edge, Firefox; Safari where available |
| Browser Versions | Current supported stable versions at execution time |
| Mobile Devices | Representative iOS and Android devices/emulators |
| Database | Not directly accessible / baseline scope excluded |
| API Environment | Not independently configured; conditional on access |
| Network | Standard internet; degraded-network checks where feasible |

9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered fictitious account | qa.user01@example.com |
| Invalid User | Unregistered account | invalid.user999@example.com |
| Valid Password | Approved test password | QaTest@123 |
| Invalid Password | Incorrect password | WrongPass@999 |
| Registration Data | Fictitious names/emails/passwords | Alex Morgan / qa.user02@example.com |
| Search Data | Valid, partial, invalid and special-character terms | Laptop / NonExistingProduct999 |
| Product Data | Existing products/categories | Computing and Internet |
| Cart Data | Product and quantity combinations | 1, 2, boundary values |
| Checkout Data | Fictitious address/contact data | 100 Test Avenue, Testville, 90001 |
| Payment Data | Demo/sandbox values only | 4111 1111 1111 1111 / 12-30 / 123 |
| Gift Card Data | Fictitious recipient/sender/email/message | gift.recipient@example.com |
| Newsletter Data | Valid/invalid email values | newsletter.qa@example.com |
| Security Data | Safe non-destructive strings | <script>alert('test')</script> |
| Boundary Data | Min/max/near-limit values | Based on discovered field constraints |

All test data must be fictitious and non-sensitive. Payment information must remain test/sandbox data and must never contain real card details.

10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Excel initially; may be migrated to Jira/TestRail/Azure DevOps |
| Test Case Format | ID, requirement, scenario, preconditions, test data, steps, expected result, priority, type, automation feasibility, status |
| Test Case Review | Required before execution |
| Traceability | Required |
| Test Case Naming Convention | TC_<MODULE>_<NNN>, e.g., TC_LOGIN_001 |

Default status for newly created tests: Not Run / Not Executed. Allowed statuses: Not Run, Pass, Fail, Blocked, Not Applicable, Deferred.

11. Requirements Traceability

Traceability will be maintained at requirement/module level. Each approved requirement will map to one or more test cases; detailed cases are maintained separately.

| Requirement ID | Requirement / Module | Representative Test Case IDs | Test Result |
| --- | --- | --- | --- |
| REQ-001 | Registration | TC_REG_001 – TC_REG_0xx | Not Run |
| REQ-002 | Login & Authentication | TC_LOGIN_001 – TC_LOGIN_0xx | Not Run |
| REQ-003 | Search & Catalog | TC_SEARCH_001 – TC_SEARCH_0xx | Not Run |
| REQ-004 | Product Details | TC_PROD_001 – TC_PROD_0xx | Not Run |
| REQ-005 | Filtering & Sorting | TC_FILTER_001 – TC_FILTER_0xx | Not Run |
| REQ-006 | Shopping Cart | TC_CART_001 – TC_CART_0xx | Not Run |
| REQ-007 | Wishlist | TC_WISH_001 – TC_WISH_0xx | Not Run |
| REQ-008 | Compare Products | TC_COMPARE_001 – TC_COMPARE_0xx | Not Run |
| REQ-009 | Checkout | TC_CHECKOUT_001 – TC_CHECKOUT_0xx | Not Run |
| REQ-010 | Payment | TC_PAYMENT_001 – TC_PAYMENT_0xx | Not Run |
| REQ-011 | Account / Orders / Addresses | TC_ACCOUNT_001 – TC_ACCOUNT_0xx | Not Run |
| REQ-012 | Gift Cards | TC_GIFT_001 – TC_GIFT_0xx | Not Run |
| REQ-013 | Newsletter | TC_NEWS_001 – TC_NEWS_0xx | Not Run |
| REQ-014 | Navigation / Footer / Content | TC_NAV_001 – TC_NAV_0xx | Not Run |
| REQ-015 | Social / Copyright | TC_SOCIAL_001 – TC_SOCIAL_0xx | Not Run |

12. Entry Criteria

Requirements/acceptance criteria are available and clear.

Environment is reachable and stable.

Application build is deployed.

Test data is prepared.

Test cases are reviewed.

Required browser/tool access is available.

Blocking dependencies are resolved or accepted.

13. Exit Criteria

All planned critical/high-priority cases are executed.

Critical/high defects are fixed or formally accepted.

Required regression is completed.

No unresolved blocker prevents a release decision.

Traceability and coverage meet the agreed target.

Execution evidence and defects are documented.

Test summary and release recommendation are prepared.

14. Suspension Criteria

Application is unavailable or consistently unstable.

Critical defect blocks a major business flow.

Environment instability prevents reliable results.

Required test data/access is unavailable.

New build invalidates a substantial portion of the test baseline.

15. Resumption Criteria

Blocking defects are resolved or an approved workaround exists.

Stable build is deployed.

Environment and data are available.

Dependencies/access issues are resolved.

Impacted tests are re-reviewed.

16. Defect Management

Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Additional statuses: Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce, Won't Fix.

Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Core application/business flow unavailable, serious data risk, or testing cannot continue. |
| High | Major functionality materially impacted with no acceptable workaround. |
| Medium | Functionality partially impacted or workaround exists. |
| Low | Minor UI, content, usability or low-impact issue. |

Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate/release-blocking attention |
| P2 | High priority/current cycle |
| P3 | Normal planned priority |
| P4 | Low priority/cosmetic |

17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | Concise defect title |
| Module | Affected module |
| Environment | Browser / OS / environment |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Preconditions | Required setup |
| Steps to Reproduce | Numbered reproducible steps |
| Test Data | Exact non-sensitive data |
| Expected Result | Expected behavior |
| Actual Result | Observed behavior |
| Attachments | Screenshot / video / logs |
| Browser / OS | Exact versions |
| Reported By | Tester |
| Assigned To | Owner |
| Status | Lifecycle status |

18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Overall test planning, monitoring, risk management and reporting |
| QA Lead | Strategy, review, prioritization, coordination and sign-off recommendation |
| QA Engineer | Test design, execution, evidence and defect reporting |
| Automation Engineer | Automation framework, scripts, maintenance and CI execution |
| Developer | Defect analysis, fixing and technical support |
| Business Analyst | Requirement clarification and acceptance criteria |
| Product Owner | Business validation and release acceptance |
| DevOps | Environment, deployment and CI/CD support |

19. Tools

| Purpose | Tool / Proposed Tool |
| --- | --- |
| Test Management | Excel / Jira / TestRail / Azure DevOps |
| UI Automation | Playwright with Python |
| Automation Framework | Pytest |
| API Testing | Postman / Python Requests (conditional) |
| Performance | JMeter (conditional) |
| Version Control | Git / GitHub |
| CI/CD | GitHub Actions or Jenkins |
| Defect Tracking | Jira or project-approved tracker |
| Reporting | Allure / HTML test reports |
| AI Assistance | ChatGPT with QA review |

20. Automation Strategy

Automation Scope

Smoke tests

Stable registration/login scenarios

High-value product/search/cart flows

Checkout scenarios with approved test data

Data-driven validation/negative scenarios

Cross-browser regression

Automation Framework

| Component | Technology |
| --- | --- |
| Language | Python |
| UI Automation | Playwright |
| Framework | Pytest |
| API Automation | Requests / Postman where applicable |
| Reporting | Allure / Pytest HTML |
| CI/CD | GitHub Actions or Jenkins |
| Version Control | Git |

Automation will prioritize stable, repeatable and business-critical scenarios. Reusable fixtures, stable selectors, test isolation, data separation and failure evidence will be used to reduce flakiness.

21. AI-Assisted Testing Strategy

AI Use Cases

Requirement analysis

Test scenario/case generation

Test-data generation

Automation code assistance

Test optimization and duplicate detection

Risk-based prioritization

Defect/failure analysis

Execution-summary/reporting assistance

AI Tools

| Activity | AI Tool |
| --- | --- |
| Test Case Generation | ChatGPT |
| Test Data Generation | ChatGPT |
| Automation Code Assistance | ChatGPT |
| Agentic Testing | To be evaluated if required |
| Observability / Failure Analysis | To be evaluated based on project tooling |

AI Validation

AI-generated outputs are advisory and must be reviewed by a qualified QA engineer before becoming final test assets. AI is not the source of truth for requirements, security decisions, production data or release approval.

22. Risk and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Public/demo environment instability | Medium | High | Record environment status; retry/document blocked cases. |
| R-002 | Requirements/UI changes | High | High | Impact analysis and prompt test/locator updates. |
| R-003 | Test data unavailable/duplicated | Medium | Medium | Prepare isolated fictitious accounts and datasets. |
| R-004 | Automation locator instability | Medium | Medium | Use stable selectors; centralize locators; maintain scripts. |
| R-005 | Third-party/social dependency failure | Medium | Medium | Separate link behavior from external service availability. |
| R-006 | Payment dependency | Medium | High | Use only approved demo/test data and document limitations. |
| R-007 | Browser differences | Medium | Medium | Execute browser matrix and classify browser-specific defects. |
| R-008 | Incomplete requirement coverage | Low | High | Maintain RTM and review before execution. |

23. Assumptions

Demo Web Shop remains accessible during execution.

Visible customer-facing web functionality is the primary SUT.

Fictitious test accounts can be created.

No real customer/payment information will be used.

Browser and network access are available.

Derived requirements require QA/PO confirmation when formal requirements are absent.

API/database testing requires additional approved access.

24. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Demo/QA Web Environment | Application / DevOps | Verify at execution |
| Test Data | QA | Prepared / Planned |
| Application Build | Development | Verify before execution |
| API Availability | Development | Conditional / TBD |
| Database Access | DBA / Development | Not required for baseline |
| Third-party Services | External Provider | Validate observable behavior only |

25. Test Schedule

| Activity | Start Date | End Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement/Application Analysis | 02-09-2026 | 02-09-2026 | QA | Planned |
| Test Planning | 02-09-2026 | 02-09-2026 | QA Lead | In Progress |
| Test Scenario/Case Design | 03-09-2026 | 04-09-2026 | QA | Planned |
| Test Data Preparation | 03-09-2026 | 04-09-2026 | QA | Planned |
| Environment/Tool Setup | 03-09-2026 | 04-09-2026 | QA/DevOps | Planned |
| Test Execution | 05-09-2026 | 09-09-2026 | QA | Planned |
| Defect Retest/Regression | 08-09-2026 | 10-09-2026 | QA | Planned |
| Test Closure | 11-09-2026 | 11-09-2026 | QA Lead | Planned |

26. Test Metrics

Test Execution Metrics

Total cases

Executed

Passed

Failed

Blocked

Not Run

Pass %

Fail %

Defect Metrics

Total defects

Critical/High/Medium/Low

Open vs closed

Reopened

Defect leakage

Defect aging

Automation Metrics

Total automated tests

Automation coverage %

Automation pass rate

Failure rate

Flaky tests

Execution duration

27. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | [ ] | 100% |
| Executed | [ ] | [ ]% |
| Passed | [ ] | [ ]% |
| Failed | [ ] | [ ]% |
| Blocked | [ ] | [ ]% |
| Not Run | [ ] | [ ]% |

To be updated after execution. No execution results are assumed in this initial plan.

28. Test Deliverables

Before Testing

Test Plan

Test Strategy

RTM

Test Scenarios

Test Cases

Test Data

Automation Plan

During Testing

Execution Results

Defect Reports

Status Reports

Automation Reports

Test Logs/Evidence

After Testing

Regression Results

Test Summary

Defect Summary

Requirement Coverage

Metrics

Sign-off

29. Communication and Reporting

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Daily Test Status | Daily during execution | QA / Project Team | QA Lead |
| Defect Report | As required | QA / Development | QA |
| Test Execution Report | Daily / Weekly | Stakeholders | QA Lead |
| Risk / Blocker Report | As required / Weekly | Project Team | QA Lead |
| Test Summary Report | End of testing | Stakeholders | QA Lead |

30. Test Summary / Closure

Overall execution status

Requirement/feature coverage

Pass/fail/blocked statistics

Open/outstanding defects

Critical release risks

Known limitations

Automation coverage/stability

Overall quality assessment

Release recommendation

Release Recommendation

| Option | Selection |
| --- | --- |
| Ready for Release | ☐ |
| Ready with Known Issues | ☐ |
| Not Ready for Release | ☐ |

Comments: To be completed after execution and defect review.

31. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | TBD | TBD | TBD | Pending |
| QA Lead | TBD | TBD | TBD | Pending |
| Project Manager | TBD | TBD | TBD | Pending |
| Product Owner | TBD | TBD | TBD | Pending |

32. Appendix

A. Application Reference

Primary URL: https://demowebshop.tricentis.com/login

The current application exposes registration/login, product categories, search, filtering/sorting, cart, wishlist, compare products, checkout-related flows, account/order/address navigation, gift cards, newsletter and footer/social content.

B. Baseline Browser Matrix

| Browser | Baseline | Coverage |
| --- | --- | --- |
| Chrome | Current stable | Primary |
| Edge | Current stable | Primary |
| Firefox | Current stable | Secondary |
| Safari | Current stable | Where available |

C. Test Data Examples

| Purpose | Example |
| --- | --- |
| Valid login | qa.user01@example.com / QaTest@123 |
| Invalid login | qa.user01@example.com / WrongPass@999 |
| Search | Laptop; Book; Jewelry; NonExistingProduct999 |
| Checkout | Alex Morgan; 100 Test Avenue; Testville; 90001 |
| Payment | Demo/sandbox card data only; never real payment information |
| Security validation | <script>alert('test')</script> ; ' OR '1'='1 |

D. Reference Notes

The supplied Demo Web Shop URL and its currently visible customer-facing pages were reviewed while preparing this plan.

TP-001 | Tricentis Demo Web Shop | Version 1.0 | Draft